**Time estimation**

1.UI designing - 20 hours

2. Implementing web service request in iOS - 20 hours

3.Xml parsing - 24 hours.

4. Home - 7 hours

5. My page

- Create event - 5 hours

-Create Schedule - 5 hours

- Add Contact - 4 hours

- Upload doc - 6 hours

- Create task - 6 hours

- Create memo - 3 hours

- My profile - 5 hours

6. Emp Directory

- 10 hours

7. Case records

- Civil matters - 16 hours

- Criminal matters , Upload file - 22 hours

- Leases , Upload attachments - 22 hours

- Deed of assignments = 20 hours

- MOU - 18 hours

- General contract, upload doc - 16 hours

- Wills , Attach doc - 18 hours

- Letter of Administration , Attach doc- 16 hours

- Secretarial administration - 16 hours

8. Tasks

- Assign tasks - 7 hours

- Retrieve tasks - 7 hours

- Change status of tasks - 6 hours.

- Email and mobile notification - 7 hours

9. Documents

- Add doc - 5 hours

-Add remarks - 5 hours

- Notification - 7 hours

10. Memo - 10 hours

11. User tracking - 16 hours.

12. AVR – Automatic Voucher Recharge (API) is attached to the Software Development

13. Chat between users on the same hosting platform (IM)

14. Digital signature and stamp integration (The Full API will be purchased and you can evaluate on [www.setasign.com](http://www.setasign.com/)) should appear on the frame of every document uploaded. Individual Users should be able to add his / her own signature & stamp.

15. Billing: Ability for Clients to be able to make payment from App. ( <https://voguepay.com/developers>) Please study. I am making negotiations with the payment platform

16. Ability to send private message and as well get message counts like FB.